SPRINT >

sprintOS

Build Guide — Step by Step

Companion to the sprintOS Scope & Build Guide

Sprint Digital Pty Ltd  ·  2 June 2026  ·  v0.1 DRAFT

# How to use this guide

This is the implementation playbook that sits underneath the scope document. The work is organised into seven phases (0–6); each phase lists its steps as a table of Step / What it includes / Done when. The "Done when" column is the acceptance check for that step — treat it as the definition of done. Steps within a phase are broadly sequential, but backend and frontend work on the same step can run in parallel.

Conventions: "API" = Laravel backend; "App" = React Native Expo frontend (built strictly with Indi components and Tamagui tokens per Sprint's Frontend Build Guidelines); "Infra" = AWS (Sprint's account) via Terraform/CDK. All AI is Claude via Amazon Bedrock — no customer model keys.

Cross-cutting rules that apply to every step: all data access is tenant/org-scoped; every paid third-party call (Claude/Bedrock tokens, maps, SMS, email, etc.) goes through the usage-metering service, which records raw + marked-up (default 30%) cost for billing; every screen uses Indi components and covers empty / loading / error / populated / success states for both user types.

# Phase 0 — Foundations & deployment pipeline

Goal: a new customer deployment can be stood up from infrastructure-as-code, with the API and App talking to each other across all environments.

| Step | What it includes | Done when |
| --- | --- | --- |
| 0.1 AWS landing zone | Set up AWS Organization/account, ap-southeast-2 region baseline, IAM roles, KMS keys for secrets, logging/budget guardrails. | A clean account with IAM, KMS and billing alarms in place. |
| 0.2 IaC baseline | Infra (Sprint AWS): Terraform/CDK for VPC, Aurora MySQL, S3, OpenSearch Serverless, SQS, Bedrock model access (IAM), KMS, Secrets Manager. | `terraform apply` provisions all core services incl. Bedrock access in dev. |
| 0.3 Deployment pipeline | Parameterise the stack per customer (name, region, sizing) so one command provisions a fully isolated deployment; document teardown. | A second isolated deployment can be created from the same template. |
| 0.4 API scaffold | Laravel 11 (PHP 8.3): project structure, Sanctum, Horizon, queue config, health endpoints, coding standards, base test harness. | API boots, connects to Aurora, `/health` returns OK. |
| 0.5 App scaffold | Expo app per Sprint guide: Tamagui theme + tokens, Indi component library wired, Expo Router route groups (app)/(auth), shared API client. | App renders an Indi-based shell and calls the API. |
| 0.6 CI/CD & environments | Pipelines for API and App; dev/stage/prod; migrations on deploy; secrets injection; preview builds. | Commit to main deploys to dev automatically. |

# Phase 1 — Tenancy (multi-org) & authentication

Goal: one deployment runs multiple isolated organisations, with auth and RBAC.

| Step | What it includes | Done when |
| --- | --- | --- |
| 1.1 Tenant/org model & context | API: tenants (organisations) table, middleware resolving the active org per request into a request-scoped binding. | Every request resolves to an organisation context. |
| 1.2 Tenant scoping | API: BelongsToTenant trait + global Eloquent scope auto-filtering tenant_id; composite indexes; S3 key + OpenSearch field namespacing helpers. | No query can return another org's rows. |
| 1.3 Authentication | API + App: Sanctum SPA token auth, login/register/refresh, OIDC/SSO hook points; App auth screens (Indi forms, react-hook-form + yup). | A user can log in and call authenticated endpoints. |
| 1.4 RBAC | API: roles, permissions, policies; permission checks on endpoints; App role-aware navigation/visibility. | Permissions gate API actions and App UI. |
| 1.5 Multi-org management | API + App: create/manage organisations within the deployment; org switcher UI for users with access to several. | A customer admin can run multiple isolated orgs. |
| 1.6 Isolation test suite | Tests: negative-authorization tests asserting org A cannot read/mutate org B across API, S3 and OpenSearch. | Cross-org access tests all fail to access (pass the suite). |

# Phase 2 — AI (Bedrock), usage metering & billing

Goal: Claude runs via Bedrock through one gateway, every paid call is metered and marked up, and the customer is billed to a stored card.

| Step | What it includes | Done when |
| --- | --- | --- |
| 2.1 AI gateway (Bedrock) | API: ModelClient interface (chat, tool-use, stream, embed) with a Claude-via-Bedrock driver using Sprint's IAM; model tiering per workload. No customer keys. | A prompt returns a Claude completion via Bedrock. |
| 2.2 Tool-use | API: expose tool/function schemas to Claude via Bedrock's tool-use API; used by the agent runtime and CRUD builder. | Claude can call a registered tool. |
| 2.3 Usage-metering service | API: single service wrapping every paid call; usage_events ledger (tenant, actor, service, operation, quantity, unit, raw_cost, billable_cost, correlation_id); per-service rate tables. | Every Claude call writes an event with raw + marked-up cost. |
| 2.4 Markup & billing engine | API: markup config (default 30%, per deployment/service); usage rollups → invoices; caps/alerts; dunning policy. | Usage rolls into an invoice with the 30% markup applied. |
| 2.5 Payments (Stripe) | API + App: tokenised card capture via Stripe (no PAN stored), charge invoices, billing dashboard (live usage, charges, invoices, caps). | A customer adds a card and a test invoice is charged. |
| 2.6 Setup wizard | App: Indi stepper covering deployment basics, organisations, users/roles, AI model tiers, external services, billing/card, features. | A new deployment is configurable end-to-end via the wizard. |

# Phase 3 — AI CRUD builder

Goal: describe an entity in plain English and get working, tenant-scoped CRUD screens for both user types.

| Step | What it includes | Done when |
| --- | --- | --- |
| 3.1 Definition schema | API: crud_definitions storage (fields, types, relationships, validation, version) as metadata, not generated code. | An entity can be defined and persisted as data. |
| 3.2 Schema engine | API: materialise an entity as a per-entity MySQL table (migration) or JSON rows by volatility; versioned, reversible changes. | Defining an entity creates queryable storage with rollback. |
| 3.3 Dynamic API | API: definition-driven controllers exposing CRUD endpoints with validation and tenant scoping for any entity. | CRUD endpoints work for any defined entity. |
| 3.4 AI generation | API + App: Claude-assisted entity proposal (via Bedrock tool-use); review/edit UI before commit. | Plain-English prompt yields an editable entity definition. |
| 3.5 Generated UI | App: list/detail/create screens rendered from the definition using IndiTable, Form* inputs; both user types; all interactive states. | End-to-end: prompt → live CRUD screens for both user types. |

# Phase 4 — Data lake & RAG

Goal: ingest from external sources and retrieve role-appropriate answers via RAG.

| Step | What it includes | Done when |
| --- | --- | --- |
| 4.1 Lake storage & metadata | Infra + API: S3 tenant namespacing; datalake_sources and datalake_documents tables (s3_key, role_tags, source, cursor). | Files can be stored and tracked per tenant. |
| 4.2 Index provisioning | Infra: Bedrock Knowledge Base backed by OpenSearch Serverless; index schema with tenant_id + role tags. | An empty, queryable vector index exists per deployment. |
| 4.3 Ingestion framework | API: queued ingestion workers with incremental sync (cursors), retry/backoff, per-source isolation. | A manual upload flows through ingestion to the index. |
| 4.4 Connectors | API: OneDrive & SharePoint (Microsoft Graph) and Google Drive connectors with per-tenant OAuth; external DB/API pull. | OAuth a Drive and sync new/changed files incrementally. |
| 4.5 Chunk, tag & embed | API: text extraction, chunking, role/sensitivity tagging, Bedrock embeddings, indexing into OpenSearch. | Ingested docs are chunked, tagged and embedded. |
| 4.6 Filtered retrieval | API: retrieval API that always injects tenant_id + caller roles; exposed as a RAG tool for agents. | Users only retrieve content their role permits. |
| 4.7 File UI | App: FolderExplorer / file manager, UploadFile, source management screens (Indi). | Users can browse, upload and manage sources. |

# Phase 5 — Truly agentic platform

Goal: build, test and deploy autonomous agents that plan, use tools across systems, and delegate to sub-agents — all metered and billed.

| Step | What it includes | Done when |
| --- | --- | --- |
| 5.1 Tool registry | API: registry of permissioned tools (CRUD, external DB, external API, RAG, sub-agent, utility) with JSON schemas, exposed via Bedrock tool-use. | Tools can be registered, permissioned and called. |
| 5.2 Agent definitions | API + App: agents table (goal, tools, data scope, Claude model tier, triggers, guardrails, memory); Indi stepper builder UI. | An agent can be defined and saved. |
| 5.3 Reason-act loop | API: autonomous plan → call tool → observe → re-plan loop bounded by max steps and budget; resumable jobs (SQS + Horizon). | An agent completes a multi-step goal autonomously. |
| 5.4 Triggers | API: schedule (cron), event (webhook/record change) and manual triggers; per-tenant isolation. | Agents fire on schedule, on event and on demand. |
| 5.5 Multi-agent orchestration | API: sub-agent tool so an agent can delegate sub-tasks to other agents (coordinator/specialist pattern). | An agent successfully delegates to a sub-agent. |
| 5.6 Sandbox & traces | API + App: sandbox test runs; full step traces (reasoning, tool call, result) persisted and viewable. | Every run is traceable; agents testable before deploy. |
| 5.7 Guardrails & approvals | API + App: step/budget limits, allowed-action lists, human-approval pauses with resume. | High-impact steps pause for approval, then resume. |

# Phase 6 — Hardening & launch

Goal: a production-ready deployment template with complete metering/billing, security and operability.

| Step | What it includes | Done when |
| --- | --- | --- |
| 6.1 Full metering & billing | API + App: route map, SMS, email and other paid services through the metering service with markup; dunning/retry on failed charges; exports. | All paid usage is metered, marked up and billed to the card. |
| 6.2 Security & governance | API: security review, complete audit logging, data export and right-to-erasure, secret handling review. | Security review passed; export/erasure works. |
| 6.3 Observability | Infra + API: dashboards and alerts for system health, queues, agent runs, AI cost and usage. | Operators can monitor health and usage live. |
| 6.4 Load & performance | Tests: load/perf testing of API, ingestion and agent runtime; tune queues and indexes. | Targets met under expected load. |
| 6.5 Onboarding runbook | Docs: per-customer deployment + onboarding runbook, wizard guide, operator and admin documentation. | A new customer can be onboarded following the runbook. |

# Phase summary

| Phase | Focus | Indicative effort |
| --- | --- | --- |
| 0 | Foundations & deployment pipeline | 2–3 wks |
| 1 | Tenancy (multi-org) & authentication | 2–3 wks |
| 2 | AI (Bedrock), usage metering & billing | 3–4 wks |
| 3 | AI CRUD builder | 3–4 wks |
| 4 | Data lake & RAG | 3–4 wks |
| 5 | Truly agentic platform | 5–6 wks |
| 6 | Hardening & launch | 3 wks |

Total ~21–27 weeks to a first production-ready deployment template. Phases 3–5 carry the most value and risk; once Phase 0–1 are stable, later phases can overlap.